TECHNEXUS MALAWI IT Solutions & Equipment Supply

FORMAL QUOTATION Mid-Tier Insurance Operations Suite ¦ On-Premise Deployment

| Quote Number | TNX-INS-2026-031 |
| --- | --- |
| Date | 31 March 2026 |
| Client | Prospective Insurance Client |
| Currency | Malawian Kwacha (MWK) |
| Exchange Rate | USD 1 = MWK 1,800 |
| Validity | 30 days from date of issue |
| Prepared by | TechNexus Malawi ¦ BRN.A6SNWQY |

Commercial Summary

This quotation covers the full design, development, testing, deployment, and initial training for a mid-tier insurance operations suite intended for approximately 30 users across 3 branches. The solution is proposed as a locally hosted implementation using C#, ASP.NET Core, IIS, and SQL Server. All amounts are stated in Malawian Kwacha (MWK) at the rate of USD 1 = MWK 1,800.

Itemised Pricing

| # | DESCRIPTION | AMOUNT (MWK) |
| --- | --- | --- |
| 1 | Discovery, Requirements Confirmation, Workflow Mapping & Solution Specification | MK 9,000,000 |
| 2 | Core Platform & Security | MK 19,800,000 |
| 3 | Portfolio Transfer Control Module | MK 18,000,000 |
| 4 | Document & Records Management Module | MK 16,200,000 |
| 5 | Audit & Executive Dashboard Module | MK 10,800,000 |
| 6 | Claims Management Module | MK 32,400,000 |
| 7 | Policy Administration Module | MK 27,000,000 |
| 8 | CRM & Renewals Module | MK 15,300,000 |
| 9 | UAT Support, Deployment, Training & Go-Live Support | MK 7,200,000 |
|  | TOTAL PROJECT PRICE (MWK) | MK 155,700,000 |
|  | Optional Annual Support & Maintenance (15% of project value) | MK 23,355,000 / yr |

Payment Schedule

The total project fee is structured across four contractual milestones as follows:

| MILESTONE | % | AMOUNT (MWK) |
| --- | --- | --- |
| Project Commencement upon PO / Contract Signature | 30% | MK 46,710,000 |
| Design Sign-Off and Build Commencement | 30% | MK 46,710,000 |
| UAT Commencement | 25% | MK 38,925,000 |
| Go-Live and Project Handover | 15% | MK 23,355,000 |

All invoices are payable within 14 calendar days of the milestone trigger. Failure to pay within the agreed period may suspend delivery activities until payment is received. TechNexus will issue a formal tax invoice at each milestone.

Exclusions

The quoted amount explicitly excludes the following unless covered by a written variation order:

- Server hardware, workstations, and related physical infrastructure

- Windows Server and SQL Server licensing fees

- Antivirus, security subscription, and SSL certificate costs

- Internet connectivity and power backup infrastructure

- Third-party integrations not specified in this quotation

- VAT (17.5%) or any applicable withholding taxes

- Substantial legacy data cleansing or migration beyond agreed templates

Delivery Period & Commercial Notes

The estimated delivery period is 24 weeks from project kick-off, subject to timely sign-offs, infrastructure readiness, and data availability. Any change in user count, branch count, workflow complexity, reporting scope, or integration requirements may require a revised commercial proposal.

This quotation constitutes a formal commercial offer valid for 30 days from the date of issue. TechNexus Malawi is registered on MANePS (Malawi National Electronic Procurement System) and is fully compliant with the Public Finance Management Act (2022).

| Issued by: TechNexus Malawi BRN.A6SNWQY ¦ MANePS Active PPDA Registered ¦ MRA Compliant www.technexusmw.com +265 889 941 700 ¦ technexus_mw@proton.me Blantyre, Malawi | Client Acceptance: Authorised Signatory ¦ Date Title / Organisation |
| --- | --- |